Automated Bank Reconciliation

Solution Overview & Implementation Guide

## Overview

Auto Bank Reconciliation module automates the end-to-end bank reconciliation process within Yardi Voyager. It downloads electronic bank files (BAI2/CAMT53/MT940) from bank or Kyriba SFTP servers, converts and imports them, and automatically clears checks, EFTs, wires, deposits and journal entries using advanced matching algorithms — eliminating manual data entry and reducing reconciliation time significantly.

## Key Features

| Feature | Description |
| --- | --- |
| Automated File Download | Scheduled download of BAI2 files from bank or Kyriba SFTP servers; no manual intervention required. |
| Auto Clearing | Clears checks, EFT/ACH, wires, deposit and journal entries using configurable advanced matching rules. |
| Interest & Service Charges | Automatically books bank interest and service charge journal entries on the same day they appear in the feed. |
| Bank Rec Launcher | New launcher screen for faster multi-bank reconciliation; auto-populates bank balances, eliminating manual entry. |
| Intraday Support | Supports intraday files to track and display running balances throughout the business day. |
| Multi-Currency | Handles multiple currencies; supports international clients with multiple banks per property/entity. |
| Advanced Reporting | Matching rate reports, uncleared items, BAI2 file logs, failed file listings, and bank balance views. |
| Alerting | Automatic alerts triggered if bank feed disruptions are detected. |
| Flexible & Extensible | Custom matching rules can be added; supports ongoing bug fixes and bespoke enhancements per client. |

## Supported Banks & File Formats

The module has been tested with a variety of major banks and supports the following file formats:

- BAI2 — primary format used by most US banks and Kyriba

- CAMT53 — ISO 20022 standard used by European banks (optional add-on)

- MT940 — SWIFT statement format (optional add-on)

## Implementation Project Plan

The standard implementation follows the phases below. Steps involving Yardi infrastructure require coordination with Yardi Technical Support.

| # | Step |
| --- | --- |
| 1 | Confirm bank/Kyriba SFTP connectivity and obtain test BAI2 files. |
| 2 | Deploy packages via Package Manager: ImportBAI task, BAI2 type lookup, brecs correspondence, and file validation packages. |
| 3 | Configure foreign database (BAI2) and create required groups: BAI2, BAI2LOG, BAI2JE. (Automated by package — verify correct creation.) |
| 4 | Create required File Manager folders: Interfaces\Bank\BAI2, BAI2Logs, JE, Scripts, Success. |
| 5 | Copy custom report files to the reports folder; grant group access to launcher reports. |
| 6 | Work with Yardi to deploy custom ASPX pages and the MultipleFiles yExport DLL in Service Manager. |
| 7 | Create custom menu links: Bank Rec Launcher, List Bank Transactions, Matching Rate Report, BAI2 File Log, Failed Files, and Bank Balances. |
| 8 | Customize PowerShell (.ps1) and batch (.bat) scripts with client folder names; deploy to \Scripts folder; request Yardi to register in AppTask DLL path. |
| 9 | Identify interest and service charge GL codes; configure and test automated journal entry generation. |
| 10 | Schedule ImportBAI task to run each morning (and optionally intraday). |
| 11 | Load BAI2 test files into Test database; run matching rules validation and confirm results. |
| 12 | Deploy to LIVE environment; monitor the feed for the first few days. |

For setup assistance or custom enhancements, contact LogiPrime Solutions – LogiPrimeSolutions@gmail.com